User Acceptance Testing (UAT) Template

| Date | 15-07-2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ – Full Stack MERN E-Commerce Platform |
| Maximum Marks |  |

Project Overview:

Project Name: ShopEZ – Full Stack MERN E-Commerce Platform

Project Description: ShopEZ is a full-stack MERN-based e-commerce application that enables users to browse products, add items to the cart, manage wishlists, place secure orders, and track order status. The system also provides an admin dashboard for managing products, categories, users, orders, coupons, banners, and analytics.

Project Version:1.0

Testing Period: 15-07-2026 to 18-07-2026

Testing Scope:

User Registration

User Login

JWT Authentication

Product Listing

Product Search

Product Filtering

Product Details

Wishlist

Shopping Cart

Checkout

Order Placement

Order Tracking

User Profile

Admin Login

Product Management

Category Management

Order Management

User Management

Coupon Management

Banner Management

Dashboard Analytics

Testing Environment:

Frontend: http://localhost:5173
Backend: http://localhost:5000/api

Admin: admin@shopez.com / ********
User: user@gmail.com / ********

Test Cases:

| ID | Scenario | Steps | Expected | Actual | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | Register account | Account created | Account created | Pass |
| TC-002 | User Login | Login | Login successful | Login successful | Pass |
| TC-003 | View Products | Open products | Products displayed | Products displayed | Pass |
| TC-004 | Add to Cart | Click Add to Cart | Added | Added | Pass |
| TC-005 | Checkout | Place order | Order created | Order created | Pass |
| TC-006 | Admin Add Product | Create product | Product added | Product added | Pass |

Bug Tracking:

| Bug ID | Description | Steps | Severity | Status | Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Profile page not opening | Login→Profile | Medium | Open | Under investigation |
| BG-002 | Search partial keyword | Search | Low | Open | Improve search |
| BG-003 | Expired coupon validation | Apply coupon | Medium | Closed | Fixed |

Sign-off:

Tester Name: Rajasekhar Rowlo
Date: 18-07-2026

Signature:

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.